COURSEFORGE

Product Requirements Document

AI-Powered End-to-End Course Production Platform

| Version: | 2.0 |
| --- | --- |
| Date: | March 29, 2026 |
| Author: | Ravi (Board Infinity) |
| Status: | Draft for Review |
| Product: | CourseForge by Board Infinity |

# 1. Executive Summary

CourseForge is an AI-powered, end-to-end course production platform built for Board Infinity. It automates the 9-phase course creation pipeline from initial setup through final publication, dramatically reducing time-to-market while maintaining quality standards across platforms like Coursera, Udemy, InfyLearn, and university portals.

The platform serves two primary user personas: Project Managers (PMs) who orchestrate the course creation lifecycle, and Coaches/Subject Matter Experts (SMEs) who provide domain expertise, review content, and record videos.

## 1.1 Problem Statement

- Course creation at Board Infinity takes 6-8 weeks per course with heavy manual effort

- TOC creation, content writing, and review cycles involve extensive back-and-forth

- No centralized tool to track production status across all phases

- Quality inconsistency across courses due to lack of standardized workflow

## 1.2 Solution

CourseForge provides a single platform where PMs and Coaches collaborate through a structured 9-phase pipeline. AI assists at every phase: generating TOCs aligned to Bloom’s Taxonomy, creating content briefs, generating slide decks, auto-transcribing recordings, and producing supplemental content (readings, quizzes, case studies) from transcripts.

## 1.3 Success Metrics

| Metric | Current | Target | Timeline |
| --- | --- | --- | --- |
| Course creation time | 6-8 weeks | 2-3 weeks | Q2 2026 |
| TOC approval cycles | 3-4 revisions | 1-2 revisions | Q2 2026 |
| Content consistency score | 65% | 90%+ | Q3 2026 |
| Coach productivity | 1 course/month | 3 courses/month | Q3 2026 |

# 2. User Personas & Roles

## 2.1 Project Manager (PM)

| Attribute | Details |
| --- | --- |
| Goals | Create courses efficiently, maintain quality, track production pipeline |
| Tasks | Set up courses, generate/approve TOC, assign coaches, advance phases, publish |
| Permissions | Create courses, approve phases, assign team, manage review queue, publish |
| Pain Points | Manual tracking in spreadsheets, inconsistent TOC quality, slow review cycles |

## 2.2 Coach / Subject Matter Expert

| Attribute | Details |
| --- | --- |
| Goals | Deliver high-quality content, provide expert feedback, record engaging videos |
| Tasks | Review TOC, add comments, record videos, review content items, approve deliverables |
| Permissions | Comment on TOC, record/upload videos, edit briefs, review generated content |
| Pain Points | Unclear what needs review, no visibility into full pipeline, scattered feedback |

# 3. The 9-Phase Course Production Pipeline

Every course in CourseForge moves through exactly 9 sequential phases. Each phase has defined inputs, AI-assisted operations, human review gates, and outputs. A PM must explicitly approve advancing to the next phase.

| # | Phase | Owner | AI Role | Output |
| --- | --- | --- | --- | --- |
| 1 | Course Setup | PM | None | Course shell with metadata |
| 2 | AI TOC Generation | AI + PM | Generates Bloom’s Taxonomy-aligned TOC | Modules, Lessons, Videos, Content Items |
| 3 | TOC Review & Improve | Coach + AI | Improves TOC from coach comments | Approved, refined TOC |
| 4 | Content Briefs | AI + Coach | Generates talking points per video | Brief per video with key concepts |
| 5 | PPT / Slide Generation | AI | Creates slide deck per video from brief | 5-8 slides per video |
| 6 | Recording | Coach / AI Voice | ElevenLabs voice or coach records | Audio/video per lesson |
| 7 | Auto-Transcription | AI (Whisper) | Transcribes recordings | Editable transcript per video |
| 8 | Content Generation | AI | Creates readings, quizzes, case studies | Supplemental content per lesson |
| 9 | Review & Publish | PM + Coach | Quality checklist | Published course |

## 3.1 Phase 1: Course Setup

Actor: Project Manager

Description: PM creates a new course by walking through a 4-step wizard. This defines the course’s DNA: platform, metadata, audience, content types, and video specifications.

Wizard Steps:

- Platform Selection – Choose target platform (Coursera, Udemy, InfyLearn, University, Custom). Each platform pre-configures module/lesson structure rules.

- Course Details – Title, description, audience level (beginner/intermediate/advanced), duration in weeks.

- Content Configuration – Select content types to include (readings, quizzes, discussions, case studies, AI dialogues, plugins). Set video length target (5-10, 10-15, 15-20, 20-30 min). Set theory:hands-on ratio.

- Generate TOC – Review summary, click “Generate with AI”. AI creates a complete TOC. Preview the result. Click “Create Course” to save.

After completion: User is navigated directly to the Course Detail page at the TOC tab. Phase auto-advances to Phase 2.

## 3.2 Phase 2: AI TOC Generation

Actor: AI (Claude)

Description: The AI generates a complete Table of Contents following the Board Infinity format. The TOC includes:

- Modules (map to course weeks) with titles, descriptions, duration, learning objectives

- Lessons per module with title, description, content types

- Videos per lesson with title, duration, topic focus

- Content items per lesson (readings, quizzes, discussions, etc.) in Board Infinity format

- Learning objectives per module aligned to Bloom’s Taxonomy levels

Board Infinity TOC Format: Module [#] - [Title], Lesson [M.L] - [Title]. Each lesson contains an ordered list of content_items: { type, title, duration, order }.

Fallback: When no Anthropic API key is configured, the system generates realistic sample TOC data so the platform remains fully functional for demo and testing.

## 3.3 Phase 3: TOC Review & AI Improvement

Actors: Coach (reviewer) + AI (improver) + PM (approver)

Flow:

- Coach reviews the generated TOC in the expandable module/lesson/video tree view

- Coach adds comments on specific modules, lessons, or videos using inline comment buttons

- PM clicks “Send for AI Improvement” – all unresolved comments are sent to Claude along with the current TOC

- AI returns an improved TOC addressing all feedback. Comments are auto-resolved.

- PM reviews the updated TOC and clicks “Approve & Advance” to move to Phase 4

Key UX: The “Send for AI Improvement” button only appears when there are unresolved comments. It shows a count badge. The “Approve & Advance” button is always visible for PMs.

## 3.4 Phase 4: Content Briefs

Actors: AI (generator) + Coach (reviewer/editor)

Description: AI generates a content brief for each video. Each brief contains: what to cover (talking points), visual cues, real-world examples, key takeaways, and a script outline. Coaches can edit briefs inline. Briefs can be generated individually or in bulk.

## 3.5 Phase 5: PPT / Slide Generation

Actor: AI

Description: For each video, AI generates 5-8 presentation slides based on the content brief. Each slide has: title, bullet points, speaker notes, and layout type (title, content, two-column, diagram, summary). Slides can be regenerated individually.

## 3.6 Phase 6: Recording

Actors: Coach (manual recording) or AI Voice (ElevenLabs)

Description: Two recording modes:

- AI Voice: Generates voice narration from the content brief using ElevenLabs. Instant, no scheduling needed.

- Coach Recording: Coach uploads recorded video/audio files. Supports MP4, WebM, MOV. Drag-and-drop upload interface.

## 3.7 Phase 7: Auto-Transcription

Actor: AI (Whisper)

Description: Each recording is auto-transcribed using OpenAI Whisper. Transcripts are editable by coaches. Shows word count, confidence score, and language detection. Coaches can make corrections inline before content generation.

## 3.8 Phase 8: Content Generation from Transcripts

Actor: AI (Claude)

Description: AI generates supplemental content items from video transcripts for each lesson:

- Readings – Comprehensive lesson notes expanding on video content

- Practice Quizzes – 5-10 questions with explanations testing key concepts

- Graded Quizzes – Assessment-ready questions with point values

- Case Studies – Real-world scenarios with analysis questions

- Discussion Prompts – Forum-ready questions for peer discussion

## 3.9 Phase 9: Review & Publish

Actors: PM + Coach

Description: Final quality review with a dynamic checklist. Shows completion stats (videos recorded, transcripts ready, content generated). PM reviews all deliverables, resolves any remaining comments, and clicks “Publish” to release the course.

# 4. Application Screens & Navigation

CourseForge has a clear left sidebar navigation with role-based visibility. Every screen has a purpose in the production pipeline.

| Screen | Route | Visibility | Purpose |
| --- | --- | --- | --- |
| Login | / | All | Role selection (PM or Coach), demo user login |
| Dashboard | /dashboard | All | Overview: stats cards, course list with status/progress, recent activity |
| Create Course | /create | PM only | 4-step wizard to set up a new course and generate initial TOC |
| Course Detail | /course/[id] | All | The main production workspace – 7 tabs for all 9 phases |
| TOC Builder | /toc-builder | All | Quick-access TOC viewer across all courses (links to course detail) |
| Video Studio | /video-studio | All | Quick-access video/recording status viewer (links to course detail) |
| Content Studio | /content-studio | All | Quick-access content generation viewer (links to course detail) |
| Review Queue | /review | PM only | Shows all courses pending review, links to course detail |

## 4.1 Course Detail Page – The Central Hub

The Course Detail page (/course/[id]) is the primary workspace. It has a header showing course title, description, current phase status badge, and a progress bar. Below are 7 tabs that unlock progressively as the course advances through phases:

| Tab | Maps to Phases | Key Features |
| --- | --- | --- |
| TOC | 2, 3 | Expandable module/lesson/video tree, coach comments, AI improvement, phase advance |
| Content Briefs | 4 | Brief per video with talking points, examples, visual cues. Inline editing. Bulk generate. |
| PPTs | 5 | Slide cards per video showing title, content, speaker notes. Regenerate per video. |
| Recording | 6 | AI voice generation or upload status per video. Waveform preview. |
| Transcript | 7 | Editable transcript per video. Word count, confidence score, language. |
| Content | 8 | Content type selector per lesson. Generate readings, quizzes, case studies. |
| Review | 9 | Dynamic checklist, completion stats, publish button. |

# 5. User Flows & Navigation

## 5.1 PM: Create & Manage Course

- Login as PM → Dashboard

- Click “+ Create Course” → 4-step wizard

- Complete wizard, generate TOC → Redirected to /course/[id] at TOC tab

- Review TOC, wait for coach comments

- Send for AI Improvement (if comments exist) → AI updates TOC

- Approve & Advance through each phase via button on each tab

- Final review → Publish

## 5.2 Coach: Review & Contribute

- Login as Coach → Dashboard

- See assigned courses → Click to open course detail

- TOC tab: Review modules/lessons, add comments on specific items

- Briefs tab: Review and edit content briefs

- Recording tab: Upload video or generate AI voice

- Transcript tab: Review and edit auto-transcriptions

- Content tab: Review AI-generated content items

# 6. Technical Architecture

## 6.1 Technology Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Next.js 14 (App Router) | React Server Components, “use client” pages |
| Styling | Tailwind CSS v4 | @import “tailwindcss” syntax |
| Auth | localStorage (demo) / Supabase Auth | Role-based: PM and Coach |
| Database | Supabase (PostgreSQL) | RLS policies, full schema with migration.sql |
| Local State | localStorage fallback | isSupabaseConfigured toggle for demo mode |
| AI – TOC/Content | Anthropic Claude API | claude-sonnet-4-20250514 model |
| AI – Transcription | OpenAI Whisper | Auto-transcription with confidence scores |
| AI – Voice | ElevenLabs | AI voice narration from briefs |
| Hosting | Vercel | Auto-deploy from GitHub, edge functions |
| Version Control | GitHub | Private repo, CI/CD via Vercel integration |

## 6.2 API Routes

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /api/generate-toc | POST | Generate complete TOC from course config using Claude AI |
| /api/ai/improve-toc | POST | Improve existing TOC based on coach comments via Claude AI |
| /api/ai/generate-brief | POST | Generate content brief per video (talking points, examples) |
| /api/ai/generate-slides | POST | Generate 5-8 slides per video from brief data |
| /api/ai/generate-content | POST | Generate readings, quizzes, case studies from transcripts |

## 6.3 Environment Variables

| Variable | Required | Purpose |
| --- | --- | --- |
| ANTHROPIC_API_KEY | For AI features | Claude API for TOC, briefs, slides, content generation |
| NEXT_PUBLIC_SUPABASE_URL | For Supabase mode | Supabase project URL |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | For Supabase mode | Supabase anon/public key |
| ELEVENLABS_API_KEY | For AI voice | ElevenLabs voice synthesis |
| OPENAI_API_KEY | For transcription | Whisper auto-transcription |

# 7. Data Model

The database schema supports the full 9-phase pipeline. Key entities and relationships:

| Entity | Key Fields | Relations |
| --- | --- | --- |
| courses | id, title, description, platform, status (13 statuses), audience_level, duration_weeks, content_types, created_by | Has many modules |
| modules | id, course_id, title, description, order, duration, learning_objectives[] | Belongs to course, has many lessons |
| lessons | id, module_id, title, description, order, content_types[], content_items[] | Belongs to module, has many videos |
| videos | id, lesson_id, title, duration_minutes, order, topic | Belongs to lesson |
| content_briefs | id, video_id, lesson_id, course_id, what_to_cover, examples, coach_id | Belongs to video |
| ppt_slides | id, video_id, slide_number, title, content, notes, layout_type, status | Belongs to video |
| recordings | id, video_id, lesson_id, course_id, duration_seconds, status, coach_id | Belongs to video |
| transcripts | id, recording_id, video_id, text, language, confidence | Belongs to recording |
| content_items | id, lesson_id, type, title, content, order | Belongs to lesson |
| toc_comments | id, course_id, author, author_role, text, target_type, target_id, resolved | Belongs to course |

## 7.1 Course Status Lifecycle

The 13 status values track progress through the 9 phases:

draft → toc_generation → toc_review → toc_approved → content_briefs → ppt_generation → ppt_review → recording → transcription → content_generation → content_review → final_review → published

# 8. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Page load < 2s, AI TOC generation < 30s, slide generation < 15s per video |
| Scalability | Support 100+ concurrent courses, 50+ users |
| Security | Row-Level Security in Supabase, role-based access, no secrets in client code |
| Availability | 99.5% uptime via Vercel edge network |
| Accessibility | WCAG 2.1 AA compliance for all UI components |
| Mobile | Responsive design, usable on tablet (review/comments), desktop-first for creation |
| Browser Support | Chrome, Firefox, Safari, Edge (latest 2 versions) |

# 9. Known Limitations & Future Work

- No real video upload storage yet – Currently simulated. Phase 2 will integrate S3/Supabase Storage.

- No actual Whisper transcription – Simulated. Requires OpenAI API key and audio processing pipeline.

- No ElevenLabs integration yet – AI voice is simulated. Needs API key and voice selection UI.

- No real-time collaboration – Comments are per-session. Phase 2 will add Supabase Realtime subscriptions.

- API key required for AI features – Without ANTHROPIC_API_KEY in Vercel env, AI features use fallback data.

- PPT export not implemented – Slides show as cards, not downloadable .pptx files yet.

# 10. Glossary

| Term | Definition |
| --- | --- |
| TOC | Table of Contents – the complete course structure (modules, lessons, videos, content items) |
| Board Infinity Format | Standardized TOC format: Module [#] - [Title], Lesson [M.L] - [Title], ordered content_items |
| Bloom’s Taxonomy | 6-level cognitive framework: Remember, Understand, Apply, Analyze, Evaluate, Create |
| Content Brief | Structured guide for recording a video: talking points, examples, visual cues, script outline |
| Content Item | A single piece of lesson content: video, reading, quiz, discussion, case study, etc. |
| Phase Gate | PM approval required to advance the course to the next production phase |
| RLS | Row-Level Security – Supabase policy that restricts data access per user/role |